PROVIDENCE

Launch Plan

From Development to Paper Trading to Production

March 2026 | v1.0

# 1. Current State Assessment

Providence has completed 36 development sessions spanning the full system build: 35 agents, orchestration, storage, REST API, deployment infrastructure, security hardening, and technical documentation. The system is code-complete for autonomous operation.

## What is Built

| Component | Status | Readiness |
| --- | --- | --- |
| 35 Agents (7 subsystems) | Complete | Production-ready code, 1588 tests passing |
| Orchestration (4 loops) | Complete | DAG pipeline with error isolation |
| Storage (3 stores) | Complete | Append-only JSONL with persistence |
| REST API (17 endpoints) | Complete | FastAPI with auth, rate limiting, OpenAPI |
| Broker Integration | Complete | Alpaca Markets paper + live modes |
| Portfolio Tracker | Complete | Real-time P&L, exposure, drawdown tracking |
| Docker Deployment | Complete | Multi-stage builds, nginx, docker-compose |
| CI/CD Pipeline | Complete | GitHub Actions: lint, test, build, deploy |
| Security | Complete | Auth, rate limiting, error sanitization, CORS, TLS |
| Monitoring | Complete | Health checks, structured JSON logging |

## What Needs Attention Before Launch

API Credentials:

Polygon.io API Tier: Currently on free tier (5 req/min). Need at least Starter ($29/mo) for real-time data and higher rate limits. Professional ($199/mo) recommended for production.

Alpaca Markets: Paper trading credentials configured. Live trading requires separate approval and live API keys. Paper trading validation should complete first.

Anthropic API: Claude Sonnet 4 keys needed for 8 adaptive agents. Estimated cost: $0.50-1.00 per full pipeline cycle. Budget for ~$50-100/month during paper trading.

FRED API: Free tier is sufficient for macro data (120 req/min). No upgrade needed.

# 2. Launch Phases

## Phase A: Pre-Flight Checklist (1-2 days)

Before any trading, validate the infrastructure end-to-end:

| Task | Command / Action | Success Criteria |
| --- | --- | --- |
| 1. Install dependencies | pip install -e ".[dev]" | All packages resolve |
| 2. Run full test suite | pytest tests/ -v | All 1588 tests pass |
| 3. Set up .env | Copy .env.example, add API keys | All 4 API keys configured |
| 4. Test Polygon connectivity | python -m providence health | PERCEPT-PRICE returns data |
| 5. Test EDGAR connectivity | python -m providence health | PERCEPT-FILING returns data |
| 6. Test Anthropic connectivity | Run single cognition agent | BeliefObject produced |
| 7. Test Alpaca paper mode | ALPACA_PAPER=true, submit test order | Order fills in paper account |
| 8. Run single pipeline cycle | python -m providence run-once | Main loop completes, no FAILED stages |
| 9. Verify storage persistence | Check data/ directory | JSONL files created with fragments/beliefs/runs |
| 10. Test API server | python -m providence.api.server | /docs loads, /health returns OK |

## Phase B: Shadow Mode (2-4 weeks)

Run the full pipeline in observation mode: all agents execute, beliefs are generated, positions are proposed, but no orders are sent to the broker. This validates the entire decision pipeline without financial risk.

Run Mode:

Configuration: python -m providence run-continuous --interval 3600 (hourly during market hours)

Monitoring: python scripts/monitor.py --interval 300 --verbose (check every 5 minutes)

Duration: Minimum 2 weeks. Recommended 4 weeks to capture different market conditions.

Shadow Mode Success Criteria:

| Metric | Target | How to Check |
| --- | --- | --- |
| Pipeline completion rate | >95% of cycles complete | GET /api/v1/pipeline/stats |
| Agent health | All agents HEALTHY or DEGRADED | GET /api/v1/health |
| Belief generation | All 7 cognition agents producing beliefs | GET /api/v1/stores/beliefs/stats |
| Regime detection | Regime state changes tracked | Review RegimeStateObject history |
| Position proposals | DECIDE-OPTIM producing valid proposals | Review PipelineRun stage results |
| No unhandled exceptions | Zero CRITICAL errors in logs | Monitor structured log output |
| Consistent performance | Average cycle <60s | GET /api/v1/pipeline/stats |

## Phase C: Paper Trading (4-8 weeks)

Enable order execution against Alpaca's paper trading environment. Real orders execute in a simulated market with realistic fills.

Configuration: Set ALPACA_PAPER=true in .env. This is the default and should already be set.

Starting Capital: Alpaca paper accounts start with $100,000. This is sufficient for validation.

Watchlist: Start with the default 20-ticker universe in config/watchlist.yaml. These cover tech, finance, healthcare, energy, and consumer sectors.

Paper Trading Success Criteria:

| Metric | Target | Timeframe |
| --- | --- | --- |
| Orders submitted | >50 total orders | 4 weeks |
| Fill rate | >90% of submitted orders fill | 4 weeks |
| Position management | Trailing stops activate and trim | 4 weeks |
| Exit execution | At least 5 positions closed via system logic | 6 weeks |
| P&L tracking accuracy | Tracker matches Alpaca account value within 0.1% | Ongoing |
| No duplicate orders | Zero duplicate client_order_ids | Ongoing |
| Risk mode transitions | System responds to regime changes | 8 weeks |
| Governance checks | No policy violations | Ongoing |

## Phase D: Performance Evaluation (2 weeks, overlaps Phase C)

After 4+ weeks of paper trading, run the learning subsystem to evaluate performance:

Attribution: python -m providence run-learning. Reviews which agents contributed to P&L.

Calibration: Checks if agent confidence levels match actual hit rates. Overconfident agents should be flagged for prompt tuning.

Retraining: LEARN-RETRAIN identifies which adaptive agents need prompt updates. All changes go through shadow mode before deployment.

Backtesting: LEARN-BACKTEST runs sub-period analysis on the paper trading period. Look for annualized Sharpe > 0.5 as a minimum threshold to proceed.

## Phase E: Live Trading Preparation

Before going live with real capital, complete these steps:

| Step | Action | Notes |
| --- | --- | --- |
| 1 | Upgrade Polygon.io to Professional tier | $199/mo for real-time data |
| 2 | Apply for Alpaca live trading account | Requires identity verification |
| 3 | Set ALPACA_PAPER=false in production .env | Double-check all other env vars |
| 4 | Configure GOVERN-CAPITAL tier constraints | Set AUM tier to match actual capital |
| 5 | Set initial position limits | Start conservative: 5-10 positions max |
| 6 | Configure alerts | Email/Slack webhooks for HALTED state, policy violations |
| 7 | Deploy to production server | Docker Compose with nginx TLS proxy |
| 8 | Run health check | python scripts/monitor.py --verbose |
| 9 | Start with small allocation | Begin with 10-20% of target AUM |
| 10 | Scale gradually | Increase allocation over 4-8 weeks as confidence grows |

# 3. Operational Procedures

## 3.1 Daily Operations

Morning Check (pre-market): Review overnight health status. Check system risk mode. Verify no policy violations.

Market Hours: Pipeline runs automatically on configured interval. Monitor via API health endpoint or monitoring script.

End of Day: Review position changes. Check P&L. Review any regime transitions. Archive logs.

## 3.2 Emergency Procedures

System Halt:

EXEC-GUARDIAN automatically halts when risk mode reaches HALTED

Manual halt: POST /api/v1/pipeline/run with body {"run_exit": false, "run_governance": false}

Emergency close all positions: Use Alpaca dashboard directly for immediate liquidation

Recovery:

Diagnose: Check logs, pipeline stats, agent health via API

Fix: Address root cause (API key expired, external service down, etc.)

Verify: Run python -m providence run-once to validate single cycle

Resume: Restart continuous runner only after verification passes

## 3.3 Maintenance Schedule

| Frequency | Task |
| --- | --- |
| Daily | Review health check output, verify no CRITICAL errors |
| Weekly | Run learning batch, review attribution and calibration |
| Monthly | Review governance incidents, evaluate agent performance trends |
| Quarterly | Full backtesting cycle, prompt tuning for underperforming agents |
| As Needed | Watchlist updates (add/remove tickers based on universe changes) |

# 4. Cost Projections

## 4.1 Monthly Operating Costs

| Category | Service | Cost/Month | Notes |
| --- | --- | --- | --- |
| Market Data | Polygon.io Professional | $199 | Real-time data, higher rate limits |
| LLM API | Anthropic Claude Sonnet 4 | $50-150 | 8 adaptive agents, ~$0.75/cycle, 2-6 cycles/day |
| Broker | Alpaca Markets | $0 | Commission-free equities |
| Macro Data | FRED | $0 | Free API (120 req/min) |
| Hosting | VPS (4 CPU, 8GB RAM) | $40-80 | DigitalOcean, Hetzner, or AWS |
| Domain + TLS | Cloudflare | $0-20 | Free tier sufficient for API |
|  | Total | $289-449 | Estimated monthly operating cost |

## 4.2 One-Time Setup Costs

| Item | Cost | Notes |
| --- | --- | --- |
| Polygon.io (first month) | $199 | Immediate — needed for shadow mode |
| Anthropic API credits | $100 | Pre-purchase for shadow mode testing |
| VPS setup | $0-40 | One-time configuration, optional managed setup |
| Domain registration | $12 | Annual cost for custom domain |
| Total One-Time | $311-351 |  |

# 5. Risk Factors & Mitigations

| Risk | Severity | Mitigation |
| --- | --- | --- |
| External API downtime (Polygon, EDGAR) | Medium | Perception agents produce QUARANTINED fragments on failure. Pipeline continues with available data. |
| LLM quality degradation | Medium | Version-controlled prompts. Learning subsystem detects calibration drift. Shadow mode for all prompt changes. |
| Regime misclassification | High | Triple-layer regime detection (statistical + narrative + sector). MISMATCH agent escalates risk mode on disagreement. |
| Flash crash / market dislocation | High | EXEC-GUARDIAN kill switch. CRISIS_DISLOCATION regime triggers HALTED mode. Hard giveback limits on all positions. |
| Broker API outage | Medium | Order retry with exponential backoff. Emergency halt preserves existing positions. Manual intervention via Alpaca dashboard. |
| Overfitting to recent market conditions | Medium | Offline-only learning. Shadow mode mandatory. Sub-period backtesting catches regime-specific overfit. |
| Cost overrun on LLM API | Low | Rate limiting on POST endpoints. Pipeline interval controls cycle frequency. Budget alerts recommended. |

# 6. Timeline Summary

| Phase | Duration | Start | Key Milestone |
| --- | --- | --- | --- |
| A: Pre-Flight | 1-2 days | Week 1 | All connectivity tests pass, single cycle runs clean |
| B: Shadow Mode | 2-4 weeks | Week 1 | All success criteria met, no CRITICAL errors |
| C: Paper Trading | 4-8 weeks | Week 3-5 | >50 orders, trailing stops verified, P&L tracking accurate |
| D: Performance Eval | 2 weeks | Week 7-9 | Learning batch complete, Sharpe > 0.5 |
| E: Live Preparation | 1 week | Week 9-11 | Production deployment verified, small allocation live |
| F: Live Trading | Ongoing | Week 10-12 | Gradual scale-up over 4-8 weeks |

Total time from start to first live trade: approximately 10-12 weeks. This timeline can be compressed by running phases in parallel but should not be shortened below 6 weeks to ensure adequate validation.

# 7. Key Commands Reference

| Action | Command |
| --- | --- |
| Install | pip install -e ".[dev]" |
| Run tests | pytest tests/ -v |
| Single pipeline cycle | python -m providence run-once |
| Continuous mode | python -m providence run-continuous --interval 3600 |
| Learning batch | python -m providence run-learning |
| System health | python -m providence health |
| List agents | python -m providence list-agents |
| Start API server | python -m providence.api.server --port 8000 |
| Monitor health | python scripts/monitor.py --interval 300 --verbose |
| Docker (full stack) | docker-compose up -d |
| Docker (API only) | docker-compose up -d api |
| Docker (production) | docker-compose --profile production up -d |

____________________________________________________________

Providence Launch Plan v1.0 | March 2026 | Confidential